# **Activity Log – Sprint 1**

Member Name: Tern Jing Wei, Lim You Hui, Lee Sin En, Kong Yi Ting

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| **ID** | **Title** | **Labels** | **Iteration Start** | **Iteration End** | **Tasks** | **Actual Time Used** |
| 1.37E+08 | Customer registration | Customer Module | Nov 14, 2016 | Dec 18, 2016 | Create customer table in database | 1 hours 30 minutes |
| Design add customer UI | 2 hours |
| Add input verification to UI page | 2 hours |
| Error Message when blank text field | 1 hours |
| Code controller to save customer data to database | 7 hours |
| 1.37E+08 | View customer information | Customer Module | Nov 14, 2016 | Dec 18, 2016 | Design view customer UI | 2 hours |
| Code controller to get specific customer data form database | 5 hours |
| 1.37E+08 | Update customer information | Customer module | Nov 14, 2016 | Dec 18, 2016 | Design update customer UI | 2 hours |
| Add input Verification to UI page | 1 hours |
| Error message when blank text field | 1 hours |
| Code controller to retrieve specific customer data form database | 5 hours |
| Code controller to update specific customer data to database | 5 hours |
| 1.37E+08 | Delete customer information | Customer module | Nov 14, 2016 | Dec 18, 2016 | Design delete customer UI | 2 hours |
| Add input verification to UI page | 1 hours |
| Error message when blank text field | 1 hours |
| Code controller to retrieve specific customer data form database | 5 hours |
| Code controller to delete specific customer data to database | 5 hours |

# **Activity Log – Sprint 2**

Member Name: Tern Jing Wei, Lim You Hui, Lee Sin En, Kong Yi Ting

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| **ID** | **Title** | **Labels** | **Iteration Start** | **Iteration End** | **Tasks** | **Actual Time Used** |
| 1.37E+08 | Add New Room Information | Room module | Nov 21, 2016 | Nov 25, 2016 | Create room table in database | 1 hours 30 minutes |
| Design add room UI | 2 hours |
| Add input verification to UI page | 2 hours |
| Error Message when blank text field | 1 hours |
| Code controller to save room data to database | 7 hours |
| 1.37E+08 | View Room Information | Room module | Nov 21, 2016 | Nov 25, 2016 | Design view room UI | 2 hours |
| Code controller to get specific room data form database | 5 hours |
| 1.37E+08 | Update room information | Room module | Nov 21, 2016 | Nov 25, 2016 | Design update room UI | 2 hours |
| Add input Verification to UI page | 1 hours |
| Error message when blank text field | 1 hours |
| Code controller to retrieve specific room data form database | 5 hours |
| Code controller to update specific room data to database | 5 hours |
| 1.37E+08 | Delete Room Information | Room module | Nov 21, 2016 | Nov 25, 2016 | Design delete room UI | 2 hours |
| Add input verification to UI page | 1 hours |
| Error message when blank text field | 1 hours |
| Code controller to retrieve specific room data form database | 5 hours |
| Code controller to delete specific room data to database | 5 hours |

# **Activity Log – Sprint 3**

Member Name: Tern Jing Wei, Lim You Hui, Lee Sin En, Kong Yi Ting

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| **ID** | **Title** | **Labels** | **Iteration Start** | **Iteration End** | **Tasks** | **Actual Time Used** |
| 1.37E+08 | Add new booking information | Booking module | Nov 21, 2016 | Dec 2, 2016 | Create booking table in database | 1 hours 30 minutes |
| Design add booking UI | 2 hours |
| Add input verification to UI page | 2 hours |
| Error Message when blank text field | 1 hours |
| Code controller to get specific customer data from database | 6 hours |
| Code controller to get specific room data from database | 5 hours |
| Calculation for total price needed to pay | 2 hours |
| Code controller to save booking data to database | 7 hours |
| 1.37E+08 | View Booking information | Booking module | Nov 28, 2016 | Dec 2, 2016 | Design view booking UI | 2 hours |
| Code controller to get specific customer data from database | 5 hours |
| Code controller to get specific booking data form database | 5 hours |
| 1.37E+08 | Check out booking | Booking module | Nov 28, 2016 | Dec 2, 2016 | Design Check out booking UI | 2 hours |
| Code controller to retrieve booking data from database | 6 hours |
| Code controller to retrieve specific customer data from database | 7 hours |
| Code controller to update specific booking data to database | 5 hours |
| Code controller to update specific room data to database | 5 hours |
| 1.37E+08 | Delete booking information | Booking module | Nov 28, 2016 | Dec 2, 2016 | Design delete booking UI | 2 hours |
| Add input verification to UI page | 1 hours |
| Error message when blank text field | 1 hours |
| Code controller to retrieve specific booking data form database | 5 hours |
| Code controller to delete specific booking data to database | 5 hours |

**Activity Log – Sprint 4**

Member Name: Tern Jing Wei, Lim You Hui, Lee Sin En, Kong Yi Ting

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| **ID** | **Title** | **Labels** | **Iteration Start** | **Iteration End** | **Tasks** | **Actual Time Used** |
| 1.37E+08 | Make Payment with cash | Payment module | Dec 12,2016 | Dec 16,2015 | Create payment table in database | 1 hours 30 minutes |
| Design make payment UI | 2 hours |
| Add input verification to UI page | 2 hours |
| Code controller to retrieve specific customer data from database | 5 hours |
| Code controller to retrieve specific booking data from database | 5 hours |
| Error message when blank text field | 1 hours |
| Calculation of change | 2 hours |
| Code controller to update specific booking data to database | 6 hours |
| Code controller to update specific room data to database | 7 hours |
| 1.37E+08 | Make Payment with credit card | Payment module | Dec 19,2016 | Dec 23,2015 | Code controller to update specific booking data to database | 6 hours |
| Code controller to update specific room data to database | 5 hours |
| 1.37E+08 | View Payment History | Payment module | Dec 12,2016 | Dec 16,2015 | Design View Payment UI | 2 hours |
| Code controller to retrieve specific customer data from database | 6 hours |
| Code controller to get specific payment data form database | 5 hours |