Daily Scrum Meeting

Date :14November2016

Time box :12:00-12:30(30min)

Attendees :Tern Jing Wei, Lim You Hui, Kong Yi Ting, Lee Sin En

Activity Log

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Member** | **What did you do yesterday?** | **What did you do today?** | **Any problem faced yesterday?** | **Propose Solution** |
| Tern Jing Wei | - | -Add input verification to UI page | - | - |
| Lim You Hui | - | -design view customer UI | - | - |
| Kong Yi Ting | - | -Create customer table in database  -Design add customer UI | - | - |
| Lee Sin En | - | - design update customer UI  -Add input verification to UI page | - | - |

Daily Scrum Meeting

Date :15November2016

Time box :14:00-14:30(30min)

Attendees :Tern Jing Wei, Lim You Hui, Kong Yi Ting, Lee Sin En

Activity Log

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Member** | **What did you do yesterday?** | **What did you do today?** | **Any problem faced yesterday?** | **Propose Solution** |
| Tern Jing Wei | -Add input verification to UI page | -perform the code error message when blank text field | Unable to add input to verification UI page | Google search the problem and solve it |
| Lim You Hui | -design view customer UI | -Code controller to get specific customer data from database | - | - |
| Kong Yi Ting | -Create customer table in database  -Design add customer UI | -code controller to save customer data to database | Fail to create customer table in database | Discuss with team member about the problem |
| Lee Sin En | - design update customer UI  -Add input verification to UI page | - code controller to update new specific customer data to database. | Error message show when add valid input | Google search the problem and solve it |

Daily Scrum Meeting

Date :16November2016

Time box :14:00-14:30(30min)

Attendees :Tern Jing Wei, Lim You Hui, Kong Yi Ting, Lee Sin En

Activity Log

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Member** | **What did you do yesterday?** | **What did you do today?** | **Any problem faced yesterday?** | **Propose Solution** |
| Tern Jing Wei | -perform the code error message when blank text field | -Code controller to delete specific customer data from database | Error message show when add valid input | Google search the problem and solve it |
| Lim You Hui | -Code controller to get specific customer data from database | -Design delete customer UI | - | - |
| Kong Yi Ting | -code controller to save customer data to database | -Add input verification to UI page  -Error message when blank text field | Unable to save customer data to database | Discuss with team member about the problem |
| Lee Sin En | - code controller to update new specific customer data to database. | -Error message when blank text field | Unable to update specific customer data to database | Google search the problem and solve it |

Daily Scrum Meeting

Date :17November2016

Time box :15:00-15:30(30min)

Attendees :Tern Jing Wei, Lim You Hui, Kong Yi Ting, Lee Sin En

Activity Log

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Member** | **What did you do yesterday?** | **What did you do today?** | **Any problem faced yesterday?** | **Propose Solution** |
| Tern Jing Wei | -Code controller to delete specific customer data from database | -Code controller to get view specific customer data from database | Deleted but the customer data still in database | Discuss with team member about the problem |
| Lim You Hui | - Design delete customer UI | -Code controller to retrieve delete customer data from database | - | - |
| Kong Yi Ting | - Add input verification to UI page  -Error message when blank text field | - Code controller to update new specific customer data to database | Error message show when field fill in with valid input | Google search the problem and solve it |
| Lee Sin En | - Error message when blank text field | - Code controller to update new specific customer data to database | Error message no show when field blank | Google search the problem and solve it |

Daily Scrum Meeting

Date :18November2016

Time box :15:00-15:30(30min)

Attendees :Tern Jing Wei, Lim You Hui, Kong Yi Ting, Lee Sin En

Activity Log

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Member** | **What did you do yesterday?** | **What did you do today?** | **Any problem faced yesterday?** | **Propose Solution** |
| Tern Jing Wei | -Code controller to get view specific customer data from database | Testing for function for system | unable to view customer data from database | Discuss with team member about the problem |
| Lim You Hui | - Code controller to retrieve delete customer data from database | Check data in database it’s work properly | Delete customer data from database will show error | Google search the problem and solve it |
| Kong Yi Ting | - Code controller to update new specific customer data to database | Check all UI layout | Unable to update customer data from database | Google search the problem and solve it |
| Lee Sin En | - Code controller to update new specific customer data to database | Testing for function for system | Error message no show when field blank | Google search the problem and solve it |

Daily Scrum Meeting

Date :21November2016

Time box :13:00-14:30(30min)

Attendees :Tern Jing Wei, Lim You Hui, Kong Yi Ting, Lee Sin En

Activity Log

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Member** | **What did you do yesterday?** | **What did you do today?** | **Any problem faced yesterday?** | **Propose Solution** |
| Tern Jing Wei | - | -Design view room UI | - | - |
| Lim You Hui | - | -Design add room UI | - | - |
| Kong Yi Ting | - | -design delete room UI | - | - |
| Lee Sin En | - | -Add input verification to UI page | - | - |

Daily Scrum Meeting

Date :22November2016

Time box :13:00-14:30(30min)

Attendees :Tern Jing Wei, Lim You Hui, Kong Yi Ting, Lee Sin En

Activity Log

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Member** | **What did you do yesterday?** | **What did you do today?** | **Any problem faced yesterday?** | **Propose Solution** |
| Tern Jing Wei | -Design update room UI | -Design view room UI | - | - |
| Lim You Hui | -Design add room UI | -Create room table in database | - | - |
| Kong Yi Ting | -design delete room UI | -Add input verification to UI page | - | - |
| Lee Sin En | -Add input verification to UI page | -Error message when invalid ID | Fail to add input in verification UI page | Discuss with team member about the problem |

Daily Scrum Meeting

Date :23November2016

Time box :13:00-14:30(30min)

Attendees :Tern Jing Wei, Lim You Hui, Kong Yi Ting, Lee Sin En

Activity Log

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Member** | **What did you do yesterday?** | **What did you do today?** | **Any problem faced yesterday?** | **Propose Solution** |
| Tern Jing Wei | -Design view room UI | -Code controller to retrieve specific room data from database | Not familiar with designing view room UI | Discuss with team member think about the idea |
| Lim You Hui | -Create room table in database | -code controller to delete specific room data from database | Fail to create room table in database | Google search the problem and solve it |
| Kong Yi Ting | -Add input verification to UI page | -Code controller to get specific room data from database | Unable to add input in UI page | Google search the problem and solve it |
| Lee Sin En | -Error message when invalid ID | -Code controller to get specific room data from database | - | - |

Daily Scrum Meeting

Date :24November2016

Time box :12:00-12:30(30min)

Attendees :Tern Jing Wei, Lim You Hui, Kong Yi Ting, Lee Sin En

Activity Log

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Member** | **What did you do yesterday?** | **What did you do today?** | **Any problem faced yesterday?** | **Propose Solution** |
| Tern Jing Wei | - Code controller to retrieve specific room data from database | - Code controller to get specific room data from database | Fail to retrieve room data from database | Discuss with teammate and solve the problem |
| Lim You Hui | -code controller to delete specific room data from database | -Code controller to save room data to database | Unable delete room data from database | Google and find the solution to solve the problem |
| Kong Yi Ting | -Code controller to get specific room data from database | -code controller to delete specific room data from database | Fail to get room data from database | Discuss with teammate and solve the problem |
| Lee Sin En | -Code controller to update new specific room data to database | -Code controller to update new specific room data to database | - | - |

Daily Scrum Meeting

Date :25November2016

Time box :12:00-12:30(30min)

Attendees :Tern Jing Wei, Lim You Hui, Kong Yi Ting, Lee Sin En

Activity Log

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Member** | **What did you do yesterday?** | **What did you do today?** | **Any problem faced yesterday?** | **Propose Solution** |
| Tern Jing Wei | -Code controller to get specific room data from database | Testing for function for system | - | - |
| Lim You Hui | -Code controller to save room data to database | Check data in database it’s work properly | Unable save room data to database | Google and find the solution to solve the problem |
| Kong Yi Ting | -Code controller to get specific room data from database | Check all UI layout | Fail to get room data from database | Discuss with teammate and solve the problem |
| Lee Sin En | -Code controller to update new specific room data to database | Testing for function for system | Fail to update the room data to database | Discuss with teammate and solve the problem |

Daily Scrum Meeting

Date :28November2016

Time box :12:00-12:30(30min)

Attendees :Tern Jing Wei, Lim You Hui, Kong Yi Ting, Lee Sin En

Activity Log

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Member** | **What did you do yesterday?** | **What did you do today?** | **Any problem faced yesterday?** | **Propose Solution** |
| Tern Jing Wei | - | - perform the code error message when blank text field | - | - |
| Lim You Hui | - | -Design view booking UI | - | - |
| Kong Yi Ting | - | -Design booking UI | - | -- |
| Lee Sin En | - | -Add input verification to UI page | - | - |

Daily Scrum Meeting

Date :29November2016

Time box :12:00-12:30(30min)

Attendees :Tern Jing Wei, Lim You Hui, Kong Yi Ting, Lee Sin En

Activity Log

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Member** | **What did you do yesterday?** | **What did you do today?** | **Any problem faced yesterday?** | **Propose Solution** |
| Tern Jing Wei | - perform the code error message when blank text field | -Code controller to retrieve booking data from database | Error message not work properly | Discuss with teammate and solve it |
| Lim You Hui | -Design view booking UI | -Code controller to get view customer data from database | - | - |
| Kong Yi Ting | -Design booking UI  -Design delete booking UI | -Code controller to get add customer data from database | - | - |
| Lee Sin En | -Add input verification to UI page | -Code controller to delete room data from database | - | - |

Daily Scrum Meeting

Date :30November2016

Time box :12:00-12:30(30min)

Attendees :Tern Jing Wei, Lim You Hui, Kong Yi Ting, Lee Sin En

Activity Log

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Member** | **What did you do yesterday?** | **What did you do today?** | **Any problem faced yesterday?** | **Propose Solution** |
| Tern Jing Wei | -Code controller to retrieve booking data from database | Code controller to retrieve booking data from database | Unable to retrieve the booking data from database | - |
| Lim You Hui | -Code controller to get view customer data from database | Code controller to retrieve checkout data from database | When view customer data will pop out error message | Ask teammate help to solve this problem |
| Kong Yi Ting | -Code controller to get add customer data from database | Code controller to get add customer data from database | Fail to get add customer data from database | - |
| Lee Sin En | -Code controller to delete room data from database | Code controller to delete specific booking data from database | Unable to delete room data from database | Ask teammate help to solve this problem |

Daily Scrum Meeting

Date :1December2016

Time box :12:00-12:30(30min)

Attendees :Tern Jing Wei, Lim You Hui, Kong Yi Ting, Lee Sin En

Activity Log

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Member** | **What did you do yesterday?** | **What did you do today?** | **Any problem faced yesterday?** | **Propose Solution** |
| Tern Jing Wei | -Code controller to retrieve booking data from database | Code controller to retrieve booking data from database | Problem cant get solution need to extend time for doing | Problem solve helping by teammate |
| Lim You Hui | -Code controller to get view customer data from database | Code controller to retrieve checkout data from database | - | - |
| Kong Yi Ting | -Code controller to get add customer data from database | Code controller to get add customer data from database | Problem cant get solution need to extend time for doing | Ask teammate help to solve this problem |
| Lee Sin En | -Code controller to delete room data from database | Code controller to delete specific booking data from database | - | - |

Daily Scrum Meeting

Date :2December2016

Time box :12:00-12:30(30min)

Attendees :Tern Jing Wei, Lim You Hui, Kong Yi Ting, Lee Sin En

Activity Log

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Member** | **What did you do yesterday?** | **What did you do today?** | **Any problem faced yesterday?** | **Propose Solution** |
| Tern Jing Wei | -Code controller to retrieve booking data from database | Testing the function for part this week have done | - | - |
| Lim You Hui | -Code controller to get view customer data from database | Check the UI layout that have done this week | - | - |
| Kong Yi Ting | -Code controller to get add customer data from database | Do planning for continues booking module tasks | - | - |
| Lee Sin En | -Code controller to delete room data from database | Do planning for continues booking module tasks | - | - |

Daily Scrum Meeting

Date :5 December 2016

Time box :12:00-12:30(30min)

Attendees :Tern Jing Wei, Lim You Hui, Kong Yi Ting, Lee Sin En

Activity Log

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Member** | **What did you do yesterday?** | **What did you do today?** | **Any problem faced yesterday?** | **Propose Solution** |
| Tern Jing Wei | - | - Design check out room UI | - | - |
| Lim You Hui | - | -Design view booking UI | - | - |
| Kong Yi Ting | - | -Design add booking UI  -Add input verification to UI page | - | - |
| Lee Sin En | - | - Error message when blank text field | - | - |

Daily Scrum Meeting

Date :6 December 2016

Time box :12:00-12:30(30min)

Attendees :Tern Jing Wei, Lim You Hui, Kong Yi Ting, Lee Sin En

Activity Log

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Member** | **What did you do yesterday?** | **What did you do today?** | **Any problem faced yesterday?** | **Propose Solution** |
| Tern Jing Wei | - Design check out room UI | - Calculation for total price needed to pay | - | - |
| Lim You Hui | - Design view booking UI | - Code controller to update check out specific room data to database | - | - |
| Kong Yi Ting | -Design add booking UI  -Add input verification to UI page | - Code controller to save booking data to database | - | - |
| Lee Sin En | - Error message when blank text field | -Code controller to get specific room data from database | - | - |

Daily Scrum Meeting

Date :7 December 2016

Time box :12:00-12:30(30min)

Attendees :Tern Jing Wei, Lim You Hui, Kong Yi Ting, Lee Sin En

Activity Log

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Member** | **What did you do yesterday?** | **What did you do today?** | **Any problem faced yesterday?** | **Propose Solution** |
| Tern Jing Wei | -Calculation for total price needed to pay | Code controller to get specific view booking data from database | The total price to pay show wrongly | Ask teammate help to solve it |
| Lim You Hui | - Code controller to update check out specific room data to database | Code controller to update check out specific room data to database | Unable to solve the check out specific room data problem | - |
| Kong Yi Ting | - Code controller to save booking data to database | Code controller to save booking data to database | The booking data unable to save to database | - |
| Lee Sin En | - Code controller to get specific room data from database | Code controller to get specific room data from database | Unable to resolve the room data from database | - |

Daily Scrum Meeting

Date :8 December 2016

Time box :12:00-12:30(30min)

Attendees :Tern Jing Wei, Lim You Hui, Kong Yi Ting, Lee Sin En

Activity Log

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Member** | **What did you do yesterday?** | **What did you do today?** | **Any problem faced yesterday?** | **Propose Solution** |
| Tern Jing Wei | Code controller to get specific view booking data from database | Code controller to get specific view booking data from database | Unable to get the view booking data from database | - |
| Lim You Hui | Code controller to update check out specific room data to database | Code controller to update check out specific room data to database | Still remain the same problem finding the solution | - |
| Kong Yi Ting | Code controller to save booking data to database | Code controller to save booking data to database | Still remain the same problem finding the solution | - |
| Lee Sin En | Code controller to get specific room data from database | Code controller to update specific booking data to database | Unable to resolve the room data from database | Ask teammate to solve it |

Daily Scrum Meeting

Date :9 December 2016

Time box :12:00-12:30(30min)

Attendees :Tern Jing Wei, Lim You Hui, Kong Yi Ting, Lee Sin En

Activity Log

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Member** | **What did you do yesterday?** | **What did you do today?** | **Any problem faced yesterday?** | **Propose Solution** |
| Tern Jing Wei | Code controller to get specific view booking data from database | Testing for function for system | Unable to get the view booking data from database | Ask teammate to solve it |
| Lim You Hui | Code controller to update check out specific room data to database | Check data in database it’s work properly | Still remain the same problem finding the solution | Ask teammate to solve it |
| Kong Yi Ting | Code controller to save booking data to database | Check all UI layout | Still remain the same problem finding the solution | Do research from book and find the solution to solve it |
| Lee Sin En | Code controller to update specific booking data to database | Testing for function for system | Unable to resolve the room data from database | Ask teammate to solve it |

Daily Scrum Meeting

Date :12December2016

Time box :13:00-14:30(30min)

Attendees :Tern Jing Wei, Lim You Hui, Kong Yi Ting, Lee Sin En

Activity Log

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Member** | **What did you do yesterday?** | **What did you do today?** | **Any problem faced yesterday?** | **Propose Solution** |
| Tern Jing Wei | - | Design make payment UI | - | - |
| Lim You Hui | - | Create payment table in database | - | - |
| Kong Yi Ting | - | Create payment table in database | - | - |
| Lee Sin En | - | Design payment history UI | - | - |

Daily Scrum Meeting

Date :13December2016

Time box :13:00-14:30(30min)

Attendees :Tern Jing Wei, Lim You Hui, Kong Yi Ting, Lee Sin En

Activity Log

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Member** | **What did you do yesterday?** | **What did you do today?** | **Any problem faced yesterday?** | **Propose Solution** |
| Tern Jing Wei | Design make payment UI | Add input verification to UI page | - | - |
| Lim You Hui | Create payment table in database | Code controller to retrieve make Payment with cash data from database | - | - |
| Kong Yi Ting | Create payment table in database | Code controller to retrieve make Payment with cash data from database | - | - |
| Lee Sin En | Design payment history UI | Error message when blank text field | - | - |

Daily Scrum Meeting

Date :23December2016

Time box :13:00-14:30(30min)

Attendees :Tern Jing Wei, Lim You Hui, Kong Yi Ting, Lee Sin En

Activity Log

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Member** | **What did you do yesterday?** | **What did you do today?** | **Any problem faced yesterday?** | **Propose Solution** |
| Tern Jing Wei | Add input verification to UI page | Code controller to update make Payment with credit card data to database | - | - |
| Lim You Hui | Code controller to retrieve make Payment with cash data from database | Code controller to retrieve make Payment with cash data from database | Unable to find the proper solution to solve the database cant retrieve make Payment with cash data | - |
| Kong Yi Ting | Code controller to retrieve make Payment with cash data from database | Code controller to retrieve make Payment with cash data from database | Unable to find the proper solution to solve the database cant retrieve make Payment with cash data | - |
| Lee Sin En | Error message when blank text field | Code controller to update make Payment with credit card data to database | - | - |

Daily Scrum Meeting

Date :23December2016

Time box :13:00-14:30(30min)

Attendees :Tern Jing Wei, Lim You Hui, Kong Yi Ting, Lee Sin En

Activity Log

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Member** | **What did you do yesterday?** | **What did you do today?** | **Any problem faced yesterday?** | **Propose Solution** |
| Tern Jing Wei | Code controller to update make Payment with credit card data to database | Code controller to update make Payment with credit card data to database | Unable to find the proper solution to update make Payment with credit card data to database | - |
| Lim You Hui | Code controller to retrieve make Payment with cash data from database | Help to do code controller to update make Payment with credit card data to database | Unable to retrieve make payment with cash data from database | Do research from google and get the solution to solve it |
| Kong Yi Ting | Code controller to retrieve make Payment with cash data from database | Help to do code controller to update make Payment with credit card data to database | Unable to retrieve make payment with cash data from database | Do research from google and get the solution to solve it |
| Lee Sin En | Code controller to update make Payment with credit card data to database | Code controller to update make Payment with credit card data to database | Unable to find the proper solution to update make Payment with credit card data to database | - |

Daily Scrum Meeting

Date :23December2016

Time box :13:00-14:30(30min)

Attendees :Tern Jing Wei, Lim You Hui, Kong Yi Ting, Lee Sin En

Activity Log

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Member** | **What did you do yesterday?** | **What did you do today?** | **Any problem faced yesterday?** | **Propose Solution** |
| Tern Jing Wei | Code controller to update make Payment with credit card data to database | Testing for function for system | Unable to find the proper solution to update make Payment with credit card data to database | Helping by teammate to solve the problem |
| Lim You Hui | Help to do code controller to update make Payment with credit card data to database | Check data in database it’s work properly | - | - |
| Kong Yi Ting | Help to do code controller to update make Payment with credit card data to database | Check all UI layout | - | - |
| Lee Sin En | Code controller to update make Payment with credit card data to database | Testing for function for system | Unable to find the proper solution to update make Payment with credit card data to database | Helping by teammate to solve the problem |

Daily Scrum Meeting

Date :26December2016

Time box :13:00-14:30(30min)

Attendees :Tern Jing Wei, Lim You Hui, Kong Yi Ting, Lee Sin En

Activity Log

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Member** | **What did you do yesterday?** | **What did you do today?** | **Any problem faced yesterday?** | **Propose Solution** |
| Tern Jing Wei | - | Previous code controller to update make Payment with credit card data to database have problem need to solve it | - | - |
| Lim You Hui | - | Help to solve the code controller to update make Payment with credit card data to database | - | - |
| Kong Yi Ting | - | Help to solve the code controller to update make Payment with credit card data to database | - | - |
| Lee Sin En | - | Help to solve the code controller to update make Payment with credit card data to database | - | - |

Daily Scrum Meeting

Date :27December2016

Time box :13:00-14:30(30min)

Attendees :Tern Jing Wei, Lim You Hui, Kong Yi Ting, Lee Sin En

Activity Log

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Member** | **What did you do yesterday?** | **What did you do today?** | **Any problem faced yesterday?** | **Propose Solution** |
| Tern Jing Wei | Previous code controller to update make Payment with credit card data to database have problem need to solve it | Code controller to update make Payment with cash data to database | No function for update make payment with credit card data | Discuss with team member and find the solution |
| Lim You Hui | Help to solve the code controller to update make Payment with credit card data to database | code controller to update make Payment with cash data to database | No function for update make payment with credit card data | Discuss with team member and find the solution |
| Kong Yi Ting | Help to solve the code controller to update make Payment with credit card data to database | Code controller to retrieve view Payment history data from database | No function for update make payment with credit card data | Discuss with team member and find the solution |
| Lee Sin En | Help to solve the code controller to update make Payment with credit card data to database | Code controller to retrieve view Payment history data from database | No function for update make payment with credit card data | Discuss with team member and find the solution |

Daily Scrum Meeting

Date :28December2016

Time box :13:00-14:30(30min)

Attendees :Tern Jing Wei, Lim You Hui, Kong Yi Ting, Lee Sin En

Activity Log

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Member** | **What did you do yesterday?** | **What did you do today?** | **Any problem faced yesterday?** | **Propose Solution** |
| Tern Jing Wei | Code controller to update make Payment with cash data to database | Code controller to update make Payment with cash data to database | Cant resolve the update make payment with case data to database | - |
| Lim You Hui | code controller to update make Payment with cash data to database | code controller to update make Payment with cash data to database | Cant resolve the update make payment with case data to database | - |
| Kong Yi Ting | Code controller to retrieve view Payment history data from database | Code controller to retrieve view Payment history data from database | Cant resolve retrieve view payment history data from database | - |
| Lee Sin En | Code controller to retrieve view Payment history data from database | Code controller to retrieve view Payment history data from database | Cant resolve retrieve view payment history data from database | - |

Daily Scrum Meeting

Date :29December2016

Time box :13:00-14:30(30min)

Attendees :Tern Jing Wei, Lim You Hui, Kong Yi Ting, Lee Sin En

Activity Log

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Member** | **What did you do yesterday?** | **What did you do today?** | **Any problem faced yesterday?** | **Propose Solution** |
| Tern Jing Wei | Code controller to update make Payment with cash data to database | Testing payment function | Cant resolve the update make payment with case data to database | Discuss with team member and find the solution |
| Lim You Hui | code controller to update make Payment with cash data to database | Checking payment UI design and layout | Cant resolve the update make payment with case data to database | Discuss with team member and find the solution |
| Kong Yi Ting | Code controller to retrieve view Payment history data from database | Testing payment function | Cant resolve retrieve view payment history data from database | Discuss with team member and find the solution |
| Lee Sin En | Code controller to retrieve view Payment history data from database | Checking payment UI design and layout | Cant resolve retrieve view payment history data from database | Discuss with team member and find the solution |

Daily Scrum Meeting

Date :30December2016

Time box :13:00-14:30(30min)

Attendees :Tern Jing Wei, Lim You Hui, Kong Yi Ting, Lee Sin En

Activity Log

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Member** | **What did you do yesterday?** | **What did you do today?** | **Any problem faced yesterday?** | **Propose Solution** |
| Tern Jing Wei | Testing payment function | Checking the whole system and layout design | - | - |
| Lim You Hui | Checking payment UI design and layout | Checking the whole system and layout design | - | - |
| Kong Yi Ting | Testing payment function | Checking the whole system and layout design | - | - |
| Lee Sin En | Checking payment UI design and layout | Checking the whole system and layout design | - | - |